**Group Progress Report**

**Group**: Danielle Dawes, Jill Udell, Stephanie Hatz

**Project**: DECI Counter

**Date:** 11/12/17

**Goals for the past week** (copied from last progress report)

Talk to Scott at DECI to clarify the design specifications.

Meet with Prof Malkin to finalize design specs.

**For each goal above, comment on your progress**:

We spoke with Scott over the phone and went over our design specifications. We clarified his expectations and how they matched with our expectations. He also suggested a specification that we had not thought of at all: making the device cleanable to prevent dye bleeding when switching colors.

We also met with Professor Malkin to go over our conversation with Scott and our design specs. We finalized what our specs will be at this meeting.

**Goals for this week**:

Make observations at DECI regarding how many bags are completed per unit of time (e.g. bags/hour)

Draw 3 prototype ideas and go over them with Professor Malkin

Determine hazards

**Are there any difficulties with which you need assistance?**

No

**Other comments:**