**Group Progress Report**

**Group**: Danielle Dawes, Jill Udell, Stephanie Hatz

**Project**: Counter

**Date:** 10/29/17

**Goals for the past week** (copied from last progress report)

Prototype for presentation next week.

Work on pitch for our project.

Develop design specifications.

**For each goal above, comment on your progress**:

We started to refine our ideas from the Pugh Matrix and first stage prototyping. This week we completed a first pass at a mechanical design on SolidWorks. This was an improvement from our previous prototypes in class because it was difficult to assemble those materials in a functional way. Our design in SolidWorks allowed us to better visualize what our final design might look like.

In class on Thursday, we created a positioning statement that better captures what our project delivers to customers. This was an improvement from our previous statement of project goals in that it more clearly articulates our end-users, pain, category, ease of pain, and competitive advantage. We plan to incorporate this into the pitch for our project on Thursday.

We have started to verbally talk about our design specifications have not started the written assignment yet.

**Goals for this week**:

Improve prototype from presentation feedback and iterate design solution.

Complete design specifications assignment.

**Are there any difficulties with which you need assistance?**

No

**Other comments:**